###### Meeting Protocol
Location: Chalmers
Date: 27-04-12
Time: 14.35 - 15.27
Facilitator: John Hult
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Usecase Fire and usecase Ram has some small things to be finished but are almost done. Collision can be improved, but not changed to another system. Let’s do usecases!
Gameflow is like collision, functional but EA Games wouldn’t release it. Settings is almost done as well.
We shall do tests.
Reports (15 min)
Drunken Liseberg after the end of the semester.
Will be fun.
Discussion items (35 min)
Game shall be divided into several classes.
Division of work concerning tests. We should have a deadline. Line of death.
Outcomes and assignments (5 min)
Post-Merge todo:
PickupItem
Tests:
  - Anton:Battlefield,
  - Victor: Round, CannonBall
  - Johannes: Unit, Item
  - John: Player, ItemFactory
Model refactoring
GUI
Wrap up
Next meeting :
  - Victor is facili	tator
  - Johannes is writer
  - Next meeting Thursday due to Valborg