###### Meeting Protocol
Location: Chalmers Church of Joy
Date: 03-05-12
Time: 10.30 -
Facilitator: Victor Lindhé
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Fire done
Ram not started, deadline moved to tomorrow
Gameflow done, small fixes required

Reports (15 min)
A basic ram finished for tomorrow night.
Discussion items (35 min)
A document has been created where we can put new ideas for easy implementable use cases.

After 12/5 no new functionality will be added. Last days will only be clean up code, fix bugs etcetc. Next 9 days should be all about implementing stuff. After 23.59, we shall clean the code and make it stanisfied.

Before pushing to repo all test must complete 100%
Outcomes and assignments (5 min)
Do two hours of coding the weekend. Work with stan, tests, bugs etc.
Anton and Victor add ram use case
Johannes and John make powerUp

Everyone put 3 usecases into the list.
Wrap up
Next meeting :
Johannes will be facilator
Anton will be secretary