###### Meeting 4
Location: Chalmers Library, Johanneberg Campus
Date: 26-03-2012
Time: 15.15 - ???
Facilitator: Johannes Wikner
Participants: Victor Lindhé, John Hult, Johannes Wikner, Anton Lindgren
1. Objectives (5 min)
   Getting “it” running includes following:
  1. Acceleration
  2. Steering (including localrotation for GraphicalUnit)
  3. retardation
  4. 2 (several) players
2. Reports (15 min)
   A meeting agenda improved the meeting very much.
Roadmap is not completely up to date from last week. But the running demo is coming along nicely so there should be no problem to get up-to-date before this week is over.
See assignments.
Discussion items (35 min)
Vector.add/mult/rotate will stay void for returntype. It is motivated by the designpattern in OOP.
The class Item will always have the same graphical representation and randomize a Powerup for the player.
playerID across the model should start at 0 instead of 1 to minimize confusion. Johannes will remove Antons smelly code.
We don’t have any interfaces. It needs fixing!
When we decide to work “overtime” it should be VERY clear who should show up and when.
Outcomes and assignments (5 min)
Victor
The SDD documentation from last week
Interfaces
Johannes
Interface
Retardation
TestGame.java (includes playerID and everything around it)
Anton
UnitTest.java
Low priority: Exporting and importing from Blender
John
Add support for several (min 2) players. This includes:
Several GraphicalUnit
Several Unit
Several KeyMappings (Victor’s eventhandling might need rework).

1. Wrap up
  1. Next meeting: Thursday 29-03-12
  2. Facilitator: Anton Lindgren