###### Meeting Agenda
Location: Chalmers Library, Johanneberg Campus
Date: 29-03-2012
Time: kl 10.50 - 11.40
Facilitator: Anton Lindgren
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
We got it running!
  1. Known kinks?
  2. Refactor to use more known design patterns?
Roadmap! Is it up to date?
Are all tests written?
Reports (15 min)
Victor has been “in charge of” design model and SDD. Up to date?
John took over GameTest from Johannes and had responsibility for adding multiplayer support. Done? Anything that needs more work?
Anton had UnitTest and low-priority on Blender. Done?
Johannes had Interfaces together with Victor, report? Retardation?
Discussion items (35 min)
Where do we go from here? Next Use case? What will we need for that? Make skisses now?
Mail from Adam about gitcommits. We should ask Adam about that today!
Schedule for the two weeks off, just checking in.
Outcomes and assignments (5 min)
See protocol for this meeting.
Wrap up
Next meeting: Tuesday 10-04-2012, time will be decided later, but afternoon
Facilitator: John Hult
Secretary: Victor Lindhe