###### Meeting Agenda
Location: Chalmers Library, Johanneberg Campus
Date: 16-04-12
Time: 14:56
Facilitator: Victor Lindhé
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Finish the game.
Reports (15 min)
TODO list from last meeting finished.
Design model progressing.
MagellanJourney, of class Game, is remade once more and is now understandable.
Key mappings added for additional players.
Discussion items (35 min)
We are going to try using Test-driven development.
Start adding physics so that we can start with our next UC: Fire
We are not going to use the JME built-in physics package. JBullet will be used.
Experimental branch will be merge with master.
New branch for Collision & UC: Fire ?
New branch for Game flow & UC: EndRound?

Outcomes and assignments (5 min)
Anton: Game flow
Johannes: Collision
John: Game flow
Victor: Collision
Wrap up
Next Meeting IS ON Thursday.
Johannes will be facilitator.
Anton will be secritary.
John and Victor will be attending.