###### Meeting Agenda
Location: Chalmers
Date: 07-05-12
Time: 15.30 - ****
Facilitator: Johannes Wikner
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Fire is broken shall be fixed before 9/5
Ram is fully functional, needs optimizing
Pickupitem is WIP
Reports (15 min)
(self inflicted)Sickness and moving away from home caused us to have less time than we expected. Therefore we’re behind schedule a bit. But not too much. Just a teenyweeny bit. It’s ok. :)
Discussion items (35 min)
Vector rewritten, it is now 3D, to not break all tests we might implement a test-constructor that only takes two arguments.
Tests broken, see above. Anton and Victor will heal them before merge.
Use case implementation from our list will continue after above is finished.
Outcomes and assignments (5 min)
John will work on powerups and PickUpItem
Johannes will too
Anton will finish Ram and Fire (‘cause he gone and broken it)
Victor will heal tests, Anton too. Johannes and John will help with the broken tests if they finish.
Wrap up
Next meeting : Thursday 10/5 Anton is facilitator and John is secretary