###### Meeting Protocol
Location: Chalmers
Date: 10-05-17
Time: 10.30
Facilitator: Victor Lindhé
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Water not fixed. Fire has been improved, needs to be tweaked though.
StatusBox added, needs to be improved aswell.
Reports (15 min)
We have implemented all use cases. Some PowerUps might be added though.
Discussion items (35 min)
Water needs to be fixed for linux. DXT1 is unsupported, needs another compression.
“this.” should be removed where it’s not necessary.
Need to fix rotation checks for Units.
We need to clean up the git repo. There’s a bunch of dlls in project/, *.so-files, HUD.xml, catalog.xml, etc etc, coverage, build-files....
And make sure SDD and RAD are nice.
We should work on the presentation, we will use google presentation will be used.
I hope I get a nice vacation this summer.
Outcomes and assignments (5 min)
John: Improve fire?
Johannes: Improve StatusBox, change DXT1 to something supported.
Victor: Look over SDD/RAD. Fix GameTest and so.
Anton: Remove all crap you didn’t push to repo, fix rotation for Units, tie-logic.
All:
- improve tests. Make them cleaner.
- Remove “this.”,
- Look at comments mainly in model
Wrap up
Next meeting: This was the last one.