###### Meeting Protocol
Location: Chalmers Student Union Building
Date: 10-05-14
Time: 15.38 - 16.02
Facilitator: John Hult
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Fullscreen put on ice.
Reports (15 min)
Problems with particles and effects. Keep on trying till’ Thursday.
Problems with view ports. We will remove them and add cool buttons.
Problems with edges. Frustum something on camera.
Discussion items (35 min)
Small bugs to fix:
One should be able to fire short distance projectile by brief button touch.
You can fire two directions at the same time. Not okay.
Anton is solving the flying boat bug.
Outcomes and assignments (5 min)
Johannes and Victor will remove all fullscreen stuff and test on Mac OS, Windows and Linux.
Functional deadline on thursday 10.30. Then refactor.
Johannes will do status bar.
Everyone keeps on working on their problems from last meeting.
John and Johannes deals with the two bugs.
Wrap up
Next meeting : Thursday. Victor will be facilitator. Johannes writes.