###### Meeting 5
Location: Chalmers Library, Johanneberg Campus
Date: 29-03-2012
Time: 10.50 - 11.40
Facilitator: Anton Lindgren
Participants: Victor Lindhé, John Hult, Johannes Wikner, Anton Lindgren
1. Objectives (5 min)
  1. Steering need fix.
2. Reports (15 min)
  1. TODO-list updated.
  2. Victor has made sure design model is up-to-date.
  3. Interface for game is done. Tweeking?
  4. Got it do work with 2 players.
  5. Use cases Navigate works.
  6. Most tests done. May need some tweeking.
  7. Victor has started on layering documentation and started with UML. (SDD 2.2.1-2)
3. Discussion Items (35 min)
  1. Fire will be the next use case, physics will be hard part.
  2. Easter is coming up, everyone take a “brake” from project, John has re-exam in “OOP, f” and after Tuesday week 15 we will continue working with project.
  3. Ask adam about git statistics. Are they a base for grades and if they are, in what extent?
  4. During easterbreak, no one will implement new functions to the program. And if someone wanna refactor and make major changes to code already done then check with group first.
4. Outcomes and assignments (5 min)
  1. Victor will make sure design model is up-to-date.
  2. Have a nice break.
5. Wrap-up
  1. Next meeting Tuesday 10-4-2012.
  2. Facilitator: John Hult
  3. Secretary: Victor Lindhé