###### Meeting Agenda
Location: Chalmers
Date: 23-04-12
Time: 14.20 - 14.55
Facilitator: Anton Lindgren
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
Timecounter out of unit.
Gameflow implement GUI. Deadline thursday 26/4
Reports (15 min)
Collision done but will be improved upon use case collide.
Gameflow done. Will be improved while working with statistics and also GUI not yet implemented.
Anton not yet finished with his parts of SDD, will be done and uploaded before thursdays meeting.
Discussion items (35 min)
Rotation on model is a little wrong. Center of mesh is not 100% accurate. Anton will check it out.
We will make a minimalistic game, only implementing the use cases discussed earlier and then work on refactoring and implementing tests.
Outcomes and assignments (5 min)
Anton will make sure SDD is written until thursday
Anton will look on the issue with faulty center point on boats.
Other than that we will continue working with the branches and use-case specified to each person.
Wrap up
Next meeting : 26/4 10.30 John will be facilitator.