###### Meeting 3
Location: Chalmers Library, Johanneberg Campus
Date: 22-03-2012
Time: 10.41 - 11.09
Facilitator: Victor Lindhé
Participants: Victor Lindhé, John Hult, Johannes Wikner, Anton Lindgren (10 min late, making progress)
1. Objectives (5 min)
   We must talk with our counselor today about the design model.
2. Reports (15 min)
  - Mock-up almost finished. Missing advanced settings and statistics view.
  - We are all finished with the jme3 tutorials.
Discussion items (35 min)
  - How do we get better meetings? Should the facilitator prepare an agenda for the meeting? Group says: “yes”.
  - How should the advanced settings and statistics view look? Talk about after meeting.
Outcomes and assignments (5 min)
  - Start programming this weekend.
  - Design Model finished by Friday
  - Johannes will make an agenda for the next meeting.
  - Once we decide statistics and advanced settings view John will make a mockup in Balsamiq.
Wrap up
  - Once the design model is done, we can start delegating code-assignments to each other.
  - Next meeting is Monday 26/3 15.15
  - Johannes will be facilitator
  - Anton will be secretary