###### Meeting Agenda
Location: Chalmers
Date: 10-05-12
Time: 10.30 - 11:30
Facilitator: Anton Lindgren
Participants: Anton Lindgren, Johannes Wikner, Victor Lindhé, John Hult

Objectives (5 min)
No urgent problems atm.
Reports (15 min)
Powerup is complete! Doesn’t have a graphical/physical representation.
Ram and Fire is complete except for one teenyweeny prob, cannonballs does not disappear when they go in the “water”.
Tests Fixed for all except Game. ItemFactory broken but will probably be fixed once we get a physical representation for Items.
Discussion items (35 min)
Cleaning for STAN after the 12/5!
Update and clean documentation (RAD/SDD)
Commit deadline ask Adam!
Fix full screen!!!!!! (resolution as well)
Add all easy peasy graphical things that have been discussed.
Water
Fog (or some sort of battlefield edges!)
Maybe some sort of sky?
Player colors on the sails! IMPORTANT!
Particle effects when shooting and hitting (also material for cannonball)
Bottle for powerups!
Menu GUI, HPBars following units.
Outcomes and assignments (5 min)
See TODO attached!
Wrap up
Next meeting : John will be the man, Victor will be the woman (you know, it’s funny because the woman is the secretary! (-.-’))